ParcelPilot AI Support & Operations Agent

Enhancement Plan for the Existing AI CRM Copilot

Assessment-focused implementation blueprint

# 1. Executive Summary

The existing AI CRM Copilot should be reused as the foundation. It already provides Node.js/Express APIs, a Python/FastAPI AI service, authentication, document management, asynchronous processing, PostgreSQL/pgvector, embeddings, semantic retrieval, and RAG chat. The required work is to transform that foundation into a ParcelPilot Support & Operations Agent with tool orchestration, structured operational data, confirmed actions, access control, and deliberate source reliability handling.

The assessment permits either a customer-facing or internal chatbot. The recommended scope is an internal support/operations agent because it naturally demonstrates document retrieval, operational-data investigation, multi-step reasoning, escalation workflows, role-based access, and reliability controls.

# 2. Current Foundation to Reuse

Node.js/Express backend and existing authentication/JWT flow.

Python/FastAPI AI service.

PDF/DOC/DOCX upload and document management.

Redis + BullMQ background processing.

Text extraction and chunking pipeline.

Embedding generation and PostgreSQL/pgvector storage.

Semantic retrieval and RAG chat.

Existing source-reference response capability.

# 3. Target Product

Product name: ParcelPilot AI Support & Operations Agent

Natural-language internal support chatbot.

Agent chooses tools rather than relying on one fixed RAG path.

Document search over the six supplied PDFs.

Structured lookup/calculation over accounts, orders, and tickets from the workbook.

State-changing escalation tool.

Explicit confirmation before every state-changing action.

Backend-enforced account/role scoping.

Source authority, freshness, customer-specific override, and conflict handling.

Chat UI showing tool activity, evidence, and action confirmation.

Optional proactive issue-detection dashboard after the core requirements are complete.

# 4. Assessment Mapping

| Requirement | Existing | Enhancement | Priority |
| --- | --- | --- | --- |
| Chatbot | RAG chat | ParcelPilot agent + tool selection | P0 |
| Supplied data | Document pipeline | Load six PDFs + workbook | P0 |
| Access control | JWT | RBAC + account scope in tools | P0 |
| Document tool | Vector retrieval | Agent-facing search_documents tool | P0 |
| Structured data | PostgreSQL | accounts/orders/tickets + query tools | P0 |
| Action tool | None | create_escalation / update_ticket | P0 |
| Confirmation | None | prepare → confirm → execute | P0 |
| Multi-step requests | Basic RAG | LangGraph orchestration | P0 |
| Interface | No frontend | React/Vite/Tailwind chat UI | P0 |
| Reliability | Basic sources | authority/status/effective-date conflict handling | P0 |
| Hosting | Not in snapshot | Docker + hosted deployment | P1 |
| Proactive detection | None | SLA/issue dashboard | P1 |

# 5. Target Architecture

Frontend → Node.js API → authentication/RBAC → FastAPI agent → LangGraph orchestration → tools → PostgreSQL/pgvector. Redis/BullMQ remains the asynchronous document-processing layer.

Frontend: React + Vite + Tailwind CSS.

Backend API: existing Node.js/Express service.

AI service: existing Python/FastAPI service extended with LangGraph.

Vector layer: existing PostgreSQL + pgvector.

Operational data: normalized PostgreSQL tables imported from the assessment workbook.

Action store: escalation/task records plus audit logs.

Queue: existing Redis + BullMQ document processing pipeline.

Logical request flow: User → Auth/RBAC → Agent planning → Tool execution → Evidence/conflict evaluation → Reasoning → Answer or action proposal → Confirmation → Action → Audit.

# 6. Data Pack Implementation

## 6.1 Supplied documents

01_Support_Policy_v3_CURRENT.pdf

02_Support_Policy_v2_DEPRECATED.pdf

03_Cancellation_and_Service_Credit_SOP_v4.pdf

04_Product_Operations_Guide_and_Known_Issues.pdf

05_Northstar_Logistics_Enterprise_Agreement.pdf

06_LumenWorks_Service_Agreement.pdf

## 6.2 Workbook

Import ParcelPilot_Assessment_Data.xlsx into PostgreSQL. Use the README snapshot time as the reference time for time-based questions. Historical ticket resolutions should be treated as context only.

| Table | Purpose | Suggested fields |
| --- | --- | --- |
| accounts | Customer/account identity | id, name, status, metadata |
| orders | Shipment/order records | id, account_id, carrier, status, pickup_time, delivery_time |
| tickets | Support activity | id, account_id, order_id, severity, status, created_at, sla_due_at |
| escalations | Mocked state changes | id, ticket_id, account_id, reason, priority, status, created_by |
| audit_logs | Security/action trace | id, user_id, action, target_id, result, created_at |

# 7. Three Mandatory Agent Tools

## 7.1 Document Search Tool

Suggested name: search_documents

Search policies, SOPs, product documentation, and customer agreements.

Accept query plus optional customer/account scope.

Return chunk text and source metadata.

Support filtering by current/deprecated status and customer applicability.

Expose source name, section/page, version, effective date, and authority.

## 7.2 Structured Data Tool

Suggested names: get_account, get_order, get_ticket, search_tickets, calculate_sla_status, calculate_service_credit.

Use PostgreSQL rather than asking the LLM to infer spreadsheet values.

Apply authorization/account filters inside the tool.

Use deterministic code for calculations where possible.

Return structured results that the agent can reason over.

## 7.3 State-Changing Action Tool

Recommended primary action: create_escalation

Prepare an escalation first.

Show reason, target ticket/order, priority, and evidence.

Require explicit user confirmation.

Re-check authorization and current state before mutation.

Create the escalation and audit log after confirmation.

# 8. Source Reliability and Conflict Handling

The assessment deliberately includes outdated documents, customer-specific agreements that may override general policies, and historical ticket resolutions that may be wrong. Reliability should therefore be implemented in application logic and tool metadata, not only in an LLM prompt.

## 8.1 Proposed source priority

Applicable customer-specific agreement.

Current support policy.

Current cancellation/service-credit SOP.

Current product operations documentation.

Historical tickets as contextual evidence only.

Deprecated documents as historical context unless explicitly requested.

## 8.2 Required behavior

Detect conflicting retrieved rules.

Check customer applicability, status, effective date, and authority.

Prefer a clearly applicable customer-specific contractual rule.

Do not silently merge contradictory sources.

If a conflict cannot be resolved confidently, explain the uncertainty and escalate.

Never treat historical ticket guidance as authoritative policy.

# 9. Access Control

Access control must be enforced in the data/tool layer, not merely by model instructions.

| Role | Scope | Capabilities |
| --- | --- | --- |
| support_agent | Assigned/permitted accounts | Search, lookup, calculations, prepare escalation |
| support_manager | Broader account scope | All support tools + confirmed actions |
| customer (future) | Own account only | Customer-facing support context |

Pass authenticated user identity, role, and account scope to every tool.

Apply account filters before PostgreSQL queries.

Re-authorize immediately before any mutation.

Do not expose other customers' data through retrieval or tool results.

Record important tool/action events in audit_logs.

# 10. Confirmation Workflow

User requests a state-changing action.

Agent gathers required data and policy evidence.

Agent creates an action proposal without mutating state.

UI displays the proposal and evidence.

User explicitly confirms.

Backend re-validates authorization and current state.

Action tool executes the mutation.

Audit log is created.

Agent returns the action ID and final status.

Confirmation should be represented as a server-side state, not only a frontend button, so a client cannot bypass the workflow.

# 11. Multi-Step Workflows to Demonstrate

## 11.1 Northstar cancellation

Get ORD-1001.

Identify the associated account/customer.

Retrieve the Northstar agreement.

Retrieve the current cancellation policy/SOP.

Compare customer-specific and general rules.

Determine fee eligibility.

Return answer with reasoning and sources.

## 11.2 Service-credit investigation

Get order/ticket data.

Check carrier fault and timing.

Retrieve applicable service-credit policy/SOP.

Check customer agreement if relevant.

Calculate eligibility deterministically where possible.

Answer with evidence or prepare escalation if human judgment is required.

## 11.3 SLA escalation

Get ticket and account.

Use workbook snapshot time for time calculations.

Determine SLA status.

Retrieve relevant SLA guidance.

Prepare escalation.

Request explicit confirmation.

Create escalation after confirmation.

# 12. Recommended LangGraph Agent Flow

Suggested nodes:

classify_request

identify_entities

check_access

plan_tools

execute_document_search

execute_structured_lookup

evaluate_sources_and_conflicts

reason_and_decide

prepare_action

await_confirmation

execute_action

compose_response

Authorization, confirmation, and mutation boundaries should remain deterministic backend controls. The LLM may select tools and reason over evidence, but it should not be the final authority for permissions or state changes.

# 13. API Enhancements

| Endpoint | Purpose | Priority |
| --- | --- | --- |
| POST /api/v1/agent/chat | Run ParcelPilot agent | P0 |
| POST /api/v1/actions/escalations/prepare | Prepare action proposal | P0 |
| POST /api/v1/actions/escalations/{id}/confirm | Confirm and execute | P0 |
| GET /api/v1/escalations/{id} | Action status | P1 |
| GET /api/v1/audit | Internal audit view | P1 |
| GET /api/v1/agent/tools | Tool metadata for UI | P1 |

# 14. Frontend Enhancements

Chat interface with assistant/user messages.

Tool activity timeline: document search, order lookup, ticket lookup, calculations, action preparation.

Source/evidence panel showing document names and relevant references.

Confirmation card for state-changing actions.

Loading/error states for individual tool calls.

Role/account context visible to internal users.

Optional conversation history.

Optional internal dashboard for proactive issues.

The UI should prioritize transparency and assessment demonstration over visual complexity.

# 15. Optional Proactive Issue Detection

Implement only after all P0 requirements work.

Detect repeated ticket themes.

Identify multiple tickets associated with the same product issue.

Flag high-severity tickets approaching/exceeding SLA.

Identify unusual order/support activity.

Identify issues affecting multiple customers.

Provide a simple internal dashboard with issue, severity, evidence, and recommended next step.

# 16. Testing Strategy

## 16.1 Functional tests

Document retrieval returns relevant current sources.

Deprecated policy is not incorrectly preferred over current policy.

Customer agreement overrides general policy when applicable.

Structured tools return correct account/order/ticket records.

Calculations use the workbook snapshot time.

Action is not executed before confirmation.

Unauthorized users cannot access another account.

Multi-step questions invoke the required combination of tools.

## 16.2 Security tests

Attempt cross-account order lookup.

Attempt cross-account ticket lookup.

Attempt unauthorized escalation.

Attempt to call confirmation endpoint without a valid prepared action.

Attempt to reuse or replay an already executed action.

## 16.3 Evaluation/demo scenarios

Can Northstar cancel ORD-1001 without a cancellation fee?

A pickup is three hours late because of carrier fault. Should I get a service credit?

Find high-severity tickets approaching SLA.

Prepare an escalation for an SLA-risk ticket and demonstrate confirmation.

# 17. Deployment Plan

Containerize frontend, Node backend, Python AI service, PostgreSQL/pgvector, and Redis as appropriate.

Configure environment variables using .env.example.

Seed/import the assessment dataset.

Run database migrations.

Run document ingestion/indexing.

Verify agent and tool endpoints.

Deploy to a hosted environment if feasible.

Add a simple health check for each service.

Hosting the complete application is highly preferred by the assessment, but correctness of the core workflow should take priority over deployment polish.

# 18. Repository Structure

Recommended structure while preserving the existing repository:

frontend/
  src/
    components/
    pages/
    services/
    hooks/

backend/
  src/
    modules/
      auth/
      documents/
      agent/
      actions/
      audit/
    workers/

ai-service/
  app/
    agent/
      graph.py
      state.py
      nodes/
    tools/
      document_search.py
      structured_data.py
      actions.py
    retrieval/
    services/
    api/

database/
  migrations/
  seeds/

docs/
  architecture.md
  product.md
  demo-script.md

# 19. Implementation Phases

| Phase | Scope | Deliverable |
| --- | --- | --- |
| Phase 0 | Freeze existing working RAG foundation | Baseline branch/tag |
| Phase 1 | ParcelPilot data ingestion | PDF metadata + workbook → PostgreSQL |
| Phase 2 | Structured tools | Account/order/ticket lookup + calculations |
| Phase 3 | Agent orchestration | LangGraph + tool selection |
| Phase 4 | Actions | Prepare/confirm/execute escalation |
| Phase 5 | Security | RBAC + account-scoped tools |
| Phase 6 | Reliability | Authority/freshness/conflict handling |
| Phase 7 | Frontend | Chat + tools + sources + confirmation |
| Phase 8 | Testing | Functional/security/evaluation scenarios |
| Phase 9 | Deployment | Hosted application + health checks |
| Phase 10 | Submission | README + architecture note + product note + 5-min demo |

# 20. Definition of Done

User can authenticate as an authorized internal support user.

Agent can answer document-only questions using supplied sources.

Agent can retrieve account/order/ticket information.

Agent can combine document and structured-data tools in one request.

Agent can identify customer-specific overrides.

Agent handles deprecated and historical sources deliberately.

Agent can prepare a state-changing escalation.

Agent cannot execute the escalation without explicit confirmation.

Unauthorized account data is blocked at the tool/data layer.

UI shows tool activity and sources.

At least three representative end-to-end scenarios pass.

Repository contains reproducible setup/run instructions.

Architecture and product notes explain key decisions and trade-offs.

Five-minute demo clearly demonstrates the working application.

# 21. What Not to Build Initially

Do not rewrite the existing RAG/embedding pipeline if it already works.

Do not build a complex production-grade authentication provider; mocked roles are acceptable for the assessment.

Do not build a large analytics platform before the core agent works.

Do not hard-code example order IDs or expected answers.

Do not let the LLM directly mutate the database.

Do not rely solely on a system prompt for access control.

Do not spend excessive time on frontend animations before the evaluation workflows are complete.

# 22. Submission Package

| Item | Required content |
| --- | --- |
| Public repository | Code, README, setup/run instructions, environment example |
| Hosted application | Working URL if available |
| Demo video | ~5 minutes: architecture, live demo, decisions |
| Architecture note | Agent, tools, data handling, reliability, trade-offs |
| Product note | Additional problem, future work, intentional omissions, success metric |
| AI tool usage | Coding/AI tools used and how they were used |

# 23. Recommended Product Success Metric

Primary metric: percentage of support requests resolved correctly without human intervention, measured alongside escalation accuracy. A useful implementation metric should distinguish between confidently correct resolutions and unsafe/incorrect automation.

# 24. Final Recommendation

Reuse the AI CRM Copilot rather than starting over. Preserve its document ingestion, embeddings, pgvector retrieval, FastAPI service, Node API, Redis/BullMQ processing, and authentication foundation. Add the ParcelPilot operational-data model, three agent tools, LangGraph orchestration, confirmation-controlled actions, backend-enforced RBAC, source reliability logic, and a lightweight React interface. This gives a coherent path from the existing repository to a submission that directly maps to the assessment's required capabilities.

Assessment basis: ParcelPilot Customer Support AI Agent assessment provided by the user.

# 25. Workbook-Aligned Data Specification

This section is the authoritative structured-data specification for implementation. It aligns the enhancement plan to the actual ParcelPilot_Assessment_Data.xlsx workbook supplied for the assessment. The workbook contains four sheets: README, accounts, orders, and tickets.

## 25.1 Workbook inventory

| Sheet | Columns | Implementation role |
| --- | --- | --- |
| README | 2 | Dataset metadata/configuration |
| accounts | 8 | Customer/account master data and agreement mapping |
| orders | 13 | Shipment/order operational data |
| tickets | 10 | Support ticket and historical-resolution data |

## 25.2 README — exact columns

| # | Exact column | Implementation |
| --- | --- | --- |
| 1 | ParcelPilot AI Agent Assessment - Structured Data | Metadata label |
| 2 | Unnamed: 1 | Metadata value column |

Observed README metadata: dataset snapshot = 2026-08-16 11:00 Asia/Kolkata; currency = INR. Store these as dataset/application metadata rather than as an operational entity.

## 25.3 accounts — exact columns

| # | Exact column | Meaning | Relationship/usage |
| --- | --- | --- | --- |
| 1 | account_id | Unique account identifier | PK; joins to orders.account_id and tickets.account_id |
| 2 | account_name | Customer/account name | Customer identification |
| 3 | plan | Customer plan | Policy/support context |
| 4 | status | Account status | Operational/account eligibility |
| 5 | csm | Customer Success Manager | Routing/escalation context |
| 6 | contract_file | Customer agreement PDF filename | Bridge to document RAG |
| 7 | premium_support | Premium support flag | Support/SLA context |
| 8 | notes | Account notes | Context; not automatically authoritative |

## 25.4 orders — exact columns

| # | Exact column | Meaning | Usage |
| --- | --- | --- | --- |
| 1 | order_id | Unique order/shipment ID | Primary order lookup |
| 2 | account_id | Owning account | Join to accounts |
| 3 | carrier | Shipping carrier | Carrier/root-cause analysis |
| 4 | status | Current order status | Operational state |
| 5 | booked_at | Booking timestamp | Timeline analysis |
| 6 | pickup_window_start | Pickup window start | Delay/SLA analysis |
| 7 | pickup_window_end | Pickup window end | Delay/SLA analysis |
| 8 | pickup_actual_at | Actual pickup timestamp | Delay calculation |
| 9 | shipment_fee_inr | Shipment fee in INR | Fee/credit calculations |
| 10 | carrier_fault | Carrier responsibility flag | Root-cause/eligibility |
| 11 | customer_fault | Customer responsibility flag | Root-cause/eligibility |
| 12 | cancellation_requested_at | Cancellation request timestamp | Cancellation workflow |
| 13 | notes | Order notes | Context; validate against authoritative sources |

## 25.5 tickets — exact columns

| # | Exact column | Meaning | Usage |
| --- | --- | --- | --- |
| 1 | ticket_id | Unique support ticket ID | Primary ticket lookup |
| 2 | account_id | Owning account | Join to accounts |
| 3 | created_at | Ticket creation timestamp | Timeline/SLA analysis |
| 4 | status | Current ticket status | Operational state |
| 5 | subject | Ticket subject | Issue classification |
| 6 | description | Detailed issue description | Agent reasoning/context |
| 7 | channel | Support channel | Operational context |
| 8 | assigned_to | Assigned support person | Routing/escalation |
| 9 | last_customer_message_at | Latest customer-message timestamp | Recency/SLA context |
| 10 | historical_resolution | Historical resolution | Context only; not authoritative |

## 25.6 Canonical relationships

accounts.account_id → orders.account_id

accounts.account_id → tickets.account_id

accounts.contract_file → supplied customer-agreement PDF filename

The contract_file relationship is especially important: it allows the agent to start with structured account data and then retrieve the correct customer-specific agreement from the document index.

## 25.7 PostgreSQL mapping

| PostgreSQL table | Source sheet | Source fields | Notes |
| --- | --- | --- | --- |
| assessment_accounts | accounts | All 8 columns | Preserve source field names |
| assessment_orders | orders | All 13 columns | Preserve source field names |
| assessment_tickets | tickets | All 10 columns | Preserve source field names |
| assessment_metadata | README | Snapshot + currency | Normalize README values |

Recommended practice: preserve exact source column names in staging/import tables. Application models may expose cleaner aliases, but the mapping must remain explicit and testable.

## 25.8 Agent tools aligned to the workbook

| Tool | Primary input | Workbook fields | Output |
| --- | --- | --- | --- |
| get_account | account_id or account_name | account_id, account_name, plan, status, csm, contract_file, premium_support, notes | Account record + agreement filename |
| get_order | order_id | All orders fields | Order record + account_id |
| get_ticket | ticket_id | All ticket fields | Ticket record + account_id |
| search_tickets | filters | ticket_id, account_id, status, subject, description, channel, assigned_to, timestamps | Matching ticket records |
| calculate_sla_status | ticket_id + snapshot time | created_at, status, last_customer_message_at + policy/SOP evidence | Deterministic SLA assessment |
| calculate_service_credit | order/ticket context | shipment_fee_inr, carrier_fault, customer_fault, pickup/timing fields + policy/SOP | Eligibility/calculation result |
| prepare_escalation | account/order/ticket + reason | account_id, ticket_id, assigned_to, status, subject/description | Non-mutating action proposal |

## 25.9 Field semantics and guardrails

contract_file must be used to locate the applicable customer agreement in the document index.

premium_support should be available to the agent when determining support treatment.

carrier_fault and customer_fault are structured facts and should be combined with policy/agreement evidence.

pickup_window_start, pickup_window_end, and pickup_actual_at support pickup-delay reasoning.

cancellation_requested_at supports cancellation timeline reasoning.

shipment_fee_inr is the available monetary field and README specifies INR as currency.

historical_resolution is historical context only and must not override current policy, SOP, or customer agreement.

notes fields are contextual and must not automatically outrank formal documents.

Time-dependent calculations must use the workbook snapshot: 2026-08-16 11:00 Asia/Kolkata.

## 25.10 Data ingestion acceptance checks

Verify exactly four sheets: README, accounts, orders, tickets.

Verify accounts contains the exact 8 expected columns.

Verify orders contains the exact 13 expected columns.

Verify tickets contains the exact 10 expected columns.

Verify account_id joins accounts to orders and tickets.

Verify contract_file values map to supplied customer-agreement PDFs.

Normalize timestamp fields consistently and retain timezone information.

Normalize premium_support, carrier_fault, and customer_fault as booleans.

Parse shipment_fee_inr as numeric and retain INR semantics.

Handle missing values explicitly.

Persist the README snapshot time and currency.

Run a data-quality report before enabling agent tools.

# 26. Updated Implementation Order

Ingest and validate the exact workbook schema.

Create accounts/orders/tickets PostgreSQL tables using the exact source fields.

Persist README snapshot/currency metadata.

Connect accounts.contract_file to document metadata and customer-specific retrieval.

Build get_account, get_order, get_ticket, search_tickets, and deterministic calculation tools.

Build LangGraph agent routing across document and structured-data tools.

Add source authority, freshness, customer-specific override, and conflict handling.

Add prepare/confirm/execute escalation workflow.

Add RBAC and account-scope enforcement.

Add React chat UI with tool trace, sources, and confirmation.

Test using actual workbook records and assessment scenarios.

Deploy and prepare submission documentation/demo.

# 27. Critical Assessment Guardrails

Do not hard-code answers for individual order IDs or ticket IDs.

Do not invent workbook columns such as sla_due_at or carrier_delay_minutes as source fields. If needed, calculate derived values in code.

Do not use historical_resolution as current policy authority.

Do not allow the LLM to bypass account-level authorization.

Do not execute an escalation without server-side confirmation.

Do not let a generic policy override a clearly applicable customer agreement.

Do not ignore the README snapshot time for time-dependent calculations.

# 28. Updated Definition of Done

The database represents the actual accounts, orders, and tickets workbook schema.

README snapshot time and currency are preserved.

contract_file correctly links account records to supplied agreements.

The agent can combine workbook facts with PDF evidence.

At least three distinct tools are available.

Account scope is enforced before data is returned.

State-changing actions require explicit confirmation.

Historical ticket resolutions remain contextual.

Current/deprecated/customer-specific source conflicts are handled deliberately.

The UI exposes tool activity and evidence.

End-to-end assessment scenarios work against actual workbook records.

Version 2 — Exact workbook schema aligned